# Software Test Plan (STP) – Healthcare Appointment & Patient Record System

Project: Healthcare Appointment & Patient Record System
Version: 1.0
Authors: Team 13 – P Manas Siddhardha, Prithviraj K, Parth Kale, Raghav Budur
Date: 10-10-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Healthcare Appointment & Patient Record System (HAPRS) v1.0. It sets out the test objectives, scope, strategy, environment, schedule, deliverables, responsibilities, risks and traceability to the SRS, so that every functional, non-functional and security requirement is verified before release.

Scope: Testing covers authentication and roles, patient management, doctor schedules and slots, appointment booking with conflict prevention, rescheduling and cancellation, medical records and prescriptions, notifications and reminders, the admin dashboard and CSV export, performance, and security controls. Testing of third-party internals (SMTP provider, PDF library, PostgreSQL engine, browsers) and of out-of-scope features (billing, insurance, lab and pharmacy systems) is excluded.

References:

- HAPRS Software Requirements Specification (SRS) v1.0

- HAPRS Software Architecture & Design Specification (SAD) v1.0

- Requirements Registry (docs/requirements-registry.md)

- OWASP Top 10 (2021), OWASP ASVS 4.0

- IEEE 829 / ISO/IEC/IEEE 29119-3 (test documentation)

- Digital Personal Data Protection Act, 2023 (India)

Definitions:

| Term | Meaning |
| --- | --- |
| SRS | Software Requirements Specification |
| SAD | Software Architecture & Design Specification |
| RTM | Requirements Traceability Matrix |
| TC | Test case |
| MRN | Medical Record Number (Patient ID) |
| UAT | User Acceptance Testing |
| p95 | 95th-percentile response time |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token |

## 2. Test Items

The following modules of HAPRS v1.0 are under test (component names as in SAD §3.4):

- Web Frontend – screens and flows for Patient, Doctor, Receptionist and Admin

- Auth & User Service – registration, login, JWT, lockout, staff accounts

- Patient Service – patient profiles, MRN generation, duplicate warning, search

- Doctor & Schedule Service – doctor profiles, availability, slot generation, leave

- Appointment Service – slot search, booking, conflict prevention, reschedule, cancel, status changes

- Medical Record Service – charts, consultations, versioning, prescriptions, PDFs, care-relationship checks

- Notification & Reporting Service – email and in-app notifications, reminders, dashboard, CSV export

- Audit Log – logging of record access, denied attempts and admin actions

- Database (PostgreSQL) – constraints, indexes, encryption of sensitive columns, backup and restore

- REST API – all /api/v1 endpoints, error formats and status codes

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

Authentication & Roles

- HAP-F-001: Register / log in with email and password; JWT with role

- HAP-F-002: Role-based access to screens and endpoints

- HAP-F-003: Admin creates and deactivates staff accounts

Patient Management

- HAP-F-010: Patient registration and MRN generation

- HAP-F-011: Patient edits own profile; Receptionist registers walk-ins

- HAP-F-012: Duplicate patient warning

- HAP-F-013: Patient search

Doctor & Schedule Management

- HAP-F-020: Doctor profiles and slot duration

- HAP-F-021: Weekly availability and slot generation

- HAP-F-022: Doctor leave blocks slots and notifies patients

Appointment Management

- HAP-F-030: Search doctors and free slots

- HAP-F-031: Book a slot

- HAP-F-032: No double booking, no patient overlap, concurrency safety

- HAP-F-033: Reschedule / cancel up to 2 hours before

- HAP-F-034: Status lifecycle, check-in, automatic NO_SHOW

- HAP-F-035: Receptionist books on behalf of a patient

Medical Records & Prescriptions

- HAP-F-040: Doctor’s daily list and chart access with care-relationship rule

- HAP-F-041: Consultation notes complete the appointment

- HAP-F-042: Prescriptions and PDF

- HAP-F-043: Patient’s read-only view of own records

- HAP-F-044: Versioned, never-deleted records

Notifications & Reports

- HAP-F-050: Email / in-app notifications and 24-hour reminder

- HAP-F-051: Admin dashboard figures

- HAP-F-052: CSV export

Non-functional

- HAP-NF-001: 95% of API responses ≤ 2 s at 200 concurrent users

- HAP-NF-002: Free-slot search ≤ 1 s with 500 doctors / 50,000 appointments

- HAP-NF-003: ≥ 99.5% availability; backup restore within 4 h

- HAP-NF-004: First-time booking ≤ 3 minutes; works at 360 px; WCAG 2.1 AA contrast

- HAP-NF-005: ≥ 70% service-layer unit-test coverage

Security

- HAP-SR-001 to HAP-SR-007 (see §5.1 Security Validation)

## 4. Features Not to be Tested

| Item | Reason |
| --- | --- |
| Internals of the SMTP email provider (delivery to inboxes, spam filtering) | Third-party service; we test only that our system hands the message to SMTP (captured by MailHog) |
| ReportLab PDF library internals | Third-party library; we test only the content of the generated PDF |
| PostgreSQL engine internals (locking implementation, replication) | Vendor-tested; we test our transactions, constraints and indexes |
| Browser rendering engines | Vendor responsibility; we test our UI on the supported browsers listed in SRS §2.4 |
| Nginx / TLS library implementation | Vendor-tested; we verify configuration (TLS versions, redirects) only |
| Billing, payments, insurance, lab, radiology and pharmacy features | Out of scope for v1.0 (SRS §1.2) |
| HL7 / FHIR integration, telemedicine, native mobile apps | Out of scope for v1.0 |
| Hardware (printers, scanners) | No special hardware interface; printing uses the operating system |

## 5. Test Approach / Strategy

Levels

| Level | What is tested | Tools | Who |
| --- | --- | --- | --- |
| Unit | Functions and classes in each service package (slot generation, overlap check, status transitions, validation, encryption helpers) | Pytest, pytest-cov | Developers |
| Integration | Service ↔ database (transactions, row locks, unique index, encryption), service ↔ service (Appointment ↔ Medical Record, Notification), API endpoints | Pytest with a test PostgreSQL, Postman / Newman | Developers, QA |
| System | End-to-end flows through the UI: register → book → check in → consult → prescribe → patient downloads PDF | Playwright | QA |
| Acceptance (UAT) | Real users from each role perform their main tasks against the acceptance criteria in SRS §6 | Manual scripts | Product Owner, sample users |

Types

- Functional testing of every FR using the acceptance criteria in the SRS

- Regression testing: the full Pytest suite runs in GitHub Actions on every Pull Request; a PR cannot be merged while the test check fails

- Concurrency testing of booking (TC-APT-02)

- Performance testing with Locust (TC-PERF-01)

- Security testing (§5.1)

- Usability testing: 10 first-time users book an appointment on a phone; time and errors are recorded (HAP-NF-004)

- Accessibility checks with an automated contrast checker and keyboard-only navigation

Entry criteria

- The build to test is merged to main and the CI test check is green

- Test environment (§6) is up with seeded synthetic data

- Test cases for the features in the build are reviewed and approved

- No open Critical defect from the previous cycle

Exit criteria

- 100% of planned test cases executed

- All High-priority test cases passed

- 0 Critical and 0 High defects open

- NFR targets met (p95 ≤ 2 s, slot search ≤ 1 s, coverage ≥ 70%)

- RTM shows every requirement verified

### 5.1 Security Validation

| # | Check | How it is tested | Tool | Pass criterion | Req / TC |
| --- | --- | --- | --- | --- | --- |
| 1 | Password hashing | Inspect users.password_hash; search logs and API responses for test passwords | SQL, grep | Every hash starts with $2b$12$; no plaintext anywhere | HAP-SR-001 / TC-SEC-01 |
| 2 | Account lockout | 5 wrong passwords, then the correct one; retry after 15 min | Postman | 6th attempt → 423; success after 15 min | HAP-SR-005 / TC-SEC-01 |
| 3 | Token expiry and forgery | Reuse a token after 31 min; change payload; sign with a wrong key; send alg: none | Postman, jwt.io-style script | All rejected with 401 | HAP-SR-002 / TC-SEC-02 |
| 4 | RBAC matrix | Call every endpoint with every role’s token (4 roles × all endpoints) | Pytest parametrised test | Each pair returns the expected 2xx or 403 | HAP-SR-004 / TC-AUTH-02 |
| 5 | Record-level access | Patient A requests B’s records/prescriptions by ID; doctor without care relationship opens a chart | Pytest | 403 for every attempt; no data leaked | HAP-SR-004 / TC-SEC-02, TC-MR-03 |
| 6 | Audit logging | Perform chart view, edit, denied access and an admin export; inspect audit_log; try UPDATE/DELETE as the app DB user | SQL | One entry per action with all fields; UPDATE/DELETE refused | HAP-SR-007 / TC-MR-03 |
| 7 | Transport security | Scan the server; request http:// URLs | testssl.sh | Only TLS 1.2/1.3; HTTP → 301 to HTTPS | HAP-SR-003 |
| 8 | Encryption at rest | Read consultation_versions.diagnosis, notes, prescription_items.medicine directly from the database | SQL | Ciphertext only; API shows plaintext to authorised doctor | HAP-SR-006 |
| 9 | Input validation and injection | Send SQL/HTML/script payloads in every text field (' OR 1=1 --, <script>); run an active scan | OWASP ZAP, Pytest | No SQL errors, no stored script executed, no High ZAP alerts | OWASP A03 |
| 10 | Sensitive data in logs and errors | Trigger errors and search logs/responses for tokens, diagnoses, phone numbers | grep | None found; 500 errors show only a request ID | HAP-SR-004, SAD §4.4 |
| 11 | Privilege escalation via request body | Register with "role": "ADMIN"; send patientId of someone else as a Patient | Postman | Role ignored (Patient created) or 403 | HAP-F-001, HAP-SR-004 |
| 12 | Rate limiting | 50 login requests in 1 minute from one IP | Locust | Requests above the limit get 429 RATE_LIMITED | SAD §3.9 (DoS) |

## 6. Test Environment

Hardware

- Team laptops (Windows 11, 8 GB RAM or more) for development and functional testing

- One test server / VM: 2 vCPU, 4 GB RAM, 40 GB disk, Ubuntu 22.04 (also used for performance tests)

- One Android phone and one iPhone (or browser device emulation at 360 px) for responsive and usability tests

Software

- HAPRS v1.0 build from main, deployed with Docker Compose (Nginx, FastAPI backend, React frontend, PostgreSQL 15)

- Python 3.11, Node.js 20

- MailHog as the SMTP server so that every email can be inspected

- Supported browsers: latest Chrome, Edge and Firefox

Tools

| Purpose | Tool |
| --- | --- |
| Unit and integration tests | Pytest, pytest-cov |
| API tests | Postman / Newman |
| UI end-to-end tests | Playwright |
| Performance | Locust |
| Security | OWASP ZAP, testssl.sh |
| CI | GitHub Actions |
| Defect tracking | GitHub Issues (labels: bug, severity:critical/high/medium/low) |

Test data (synthetic only — no real patient data)

- 4 role accounts for manual testing (one per role) plus 20 Patient accounts for concurrency tests

- 20 doctors in 6 specializations with weekly availability; 200 patients with made-up names, phone numbers and allergies

- A large data set for TC-PERF-01: 500 doctors, 10,000 patients, 50,000 appointments, generated by a seed script

- Seed scripts are kept in the repository so the database can be reset before each test cycle

## 7. Test Schedule

Planned milestones (to be aligned with sprint dates in Deliverables Part-2):

| Milestone | Planned date |
| --- | --- |
| Test plan and test case design | 10-10-2026 |
| Test environment and seed data ready | 20-10-2026 |
| Test execution start (unit + integration in CI throughout) | 21-10-2026 |
| System and security testing | 21-10-2026 to 31-10-2026 |
| Performance testing (TC-PERF-01) | 01-11-2026 to 03-11-2026 |
| Regression run and defect fixing | 03-11-2026 to 05-11-2026 |
| Test execution end | 05-11-2026 |
| UAT | 06-11-2026 to 09-11-2026 |
| Test Summary Report | 10-11-2026 |

## 8. Test Deliverables

- Test Plan (this document)

- Test cases (manual and automated) – docs/testplan/test-cases/

- Test scripts – Pytest suites, Postman collection, Playwright scripts, Locust file

- Test data – seed scripts for the small and the large data set

- Test execution logs – GitHub Actions run history and manual execution records

- Defect reports – GitHub Issues with severity labels

- Performance test report – Locust charts and p95 tables

- Security test report – OWASP ZAP and TLS scan results

- Test Summary Report – final results, metrics (§14) and release recommendation

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Prithviraj K | Prepare and maintain the test plan, coordinate execution, run performance tests, publish daily status and the Test Summary Report |
| Test Engineer | Prithviraj K, Parth Kale, Raghav Budur, P Manas Siddhardha | Design and execute their own test cases, log defects in GitHub Issues, re-test fixes |
| Security Test Engineer | Raghav Budur | Run the security validation in §5.1 (RBAC matrix, token, lockout, TLS, ZAP scan, encryption checks) |
| Dev Lead / Developer | Parth Kale (with all members as developers) | Keep the CI pipeline green, triage and fix defects, support test data setup |
| Product Owner | P Manas Siddhardha | Approve test results, run UAT with users, sign off release readiness |

Each test case owner is the person listed in the Requirements Registry §4; Pull Requests that change test cases are reviewed by the owner’s review partner.

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Stable build delivered late, leaving little time for system testing | Run unit and integration tests in CI from the first sprint; request an early smoke build of each feature |
| Test environment or database unavailable | Docker Compose setup on every laptop as a backup environment; seed scripts to rebuild data in minutes |
| Concurrency defects are hard to reproduce manually | Automated concurrent booking script (TC-APT-02) run in every regression cycle |
| Email delivery cannot be verified with a real provider | MailHog captures all emails in the test environment |
| Performance test environment smaller than production | Document the difference; scale results; re-run on the production-like VM before release |
| Real patient data used by mistake | Only synthetic seed data allowed; review test data in PRs |
| Team member unavailable during execution | Every test case has an owner and a review partner who can run it |
| Scheduled jobs (reminders, NO_SHOW) take hours to trigger | Use a configurable test clock / manual job trigger in the test environment |

## 11. Assumptions & Dependencies

Assumptions

- All test data is synthetic; no real patient data is available or needed.

- MailHog (or another SMTP sandbox) is available in the test environment.

- A stable build is merged to main with a green CI check before each test cycle.

- The test clock or job triggers can be adjusted so that time-based features (24-hour reminder, 2-hour change window, NO_SHOW after 30 minutes) can be tested without waiting.

- Testers have access to the test database for inspection (hashes, encryption, audit log).

Dependencies

- Docker, Python 3.11 and Node.js 20 installed on the test machines

- GitHub Actions minutes available for CI runs

- Locust, OWASP ZAP and testssl.sh installed for performance and security testing

- Developers available to fix Critical and High defects within the ageing targets in §14

- Sample users (fellow students acting as patients and staff) available for UAT and the usability session

## 12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment or database is unavailable for more than 4 hours

- The build is too unstable: more than 30% of the planned test cases are blocked

- A Critical defect blocks login, booking or chart access (core flows)

- A security defect is found that exposes patient data (testing of the affected area stops and the defect is escalated immediately)

- Test data is found to be corrupted or to contain real personal data

Resume testing when:

- The environment is restored and a smoke test (login, book, view chart) passes

- The blocking defects are fixed, merged and the CI test check is green

- The database is reset from the seed scripts

- Test cases affected by the fix are re-run first, followed by the regression suite

## 13. Test Case Management & Traceability

Test cases are stored one per file in docs/testplan/test-cases/ and tracked in GitHub Issues during execution. The full RTM is SRS §8; the mapping below shows requirement → test cases.

| Requirement(s) | Test case(s) |
| --- | --- |
| HAP-F-001 (login, roles) | TC-AUTH-01 |
| HAP-F-002 (role-based access) | TC-AUTH-02 |
| HAP-F-010, F-011 (patient registration, profile) | TC-PAT-01 |
| HAP-F-021, F-022 (availability, leave) | TC-DOC-01 |
| HAP-F-030, F-031 (search, book) | TC-APT-01 |
| HAP-F-032 (conflict prevention) | TC-APT-02 |
| HAP-F-033, F-034 (reschedule/cancel window, status lifecycle) | TC-APT-03 |
| HAP-F-040 (care relationship) | TC-MR-03 |
| HAP-F-041, F-044 (consultation, versioning) | TC-MR-01 |
| HAP-F-042, F-043 (prescriptions, patient view) | TC-MR-02 |
| HAP-F-050 (notifications, reminder) | TC-NOT-01 |
| HAP-NF-001, NF-002 (performance) | TC-PERF-01 |
| HAP-SR-001, SR-005 (bcrypt, lockout) | TC-SEC-01 |
| HAP-SR-002, SR-004 (token expiry, record access) | TC-SEC-02 |
| HAP-SR-004 (server-side role checks) | TC-AUTH-02, TC-SEC-02, TC-MR-03 |
| HAP-SR-007 (audit log) | TC-MR-03 |

Covered in sprint testing (no dedicated test case in this plan): HAP-F-003, F-012, F-013, F-020, F-035, F-051, F-052. Verified by other methods: HAP-NF-003 (uptime reports, restore drill), HAP-NF-004 (usability session), HAP-NF-005 (coverage report), HAP-SR-003 (TLS scan), HAP-SR-006 (database inspection) — see §5 and §5.1.

New test cases use the owner’s prefix (e.g. TC-APT-04) and are added to this table and to the RTM before execution.

## 14. Test Metrics & Reporting

Metrics collected

| Metric | Definition | Target at exit |
| --- | --- | --- |
| % test cases executed | executed ÷ planned × 100 | 100% |
| % passed / failed | passed ÷ executed × 100 | 100% of High-priority TCs passed |
| Defect density | defects found ÷ number of API endpoints (or KLOC) | Tracked per module |
| Defect ageing | days from defect opened to closed | Critical ≤ 1 day, High ≤ 3 days |
| Open defects by severity | count of Critical / High / Medium / Low | 0 Critical, 0 High |
| Requirement coverage | requirements with ≥ 1 passed test or accepted verification ÷ total requirements | 100% |
| Unit-test coverage | service-layer line coverage from pytest --cov | ≥ 70% (HAP-NF-005) |
| Performance | p95 response times from Locust | ≤ 2 s API, ≤ 1 s slot search |

Reports

- Daily execution status (during execution): test cases run / passed / failed / blocked, new defects, blockers — posted by the QA Lead in the team channel and as a GitHub Issue comment.

- CI report: every Pull Request shows the GitHub Actions test result and coverage.

- Final Test Summary Report: results per test case, open defects, metrics above, deviations from this plan and a release recommendation, signed off as in §15.

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Product Owner / Project Lead | P Manas Siddhardha |  |
| QA Lead | Prithviraj K |  |
| Dev Lead | Parth Kale |  |
| Security Test Engineer | Raghav Budur |  |
| Course Coordinator |  |  |

## Test Cases

One table per test case. Actual result and status are filled in during execution.

### TC-AUTH-01 – Login with valid and invalid credentials

| Field | Content |
| --- | --- |
| TC ID | TC-AUTH-01 |
| Title | Login with valid and invalid credentials |
| Requirement(s) | HAP-F-001 |
| Type | Functional |
| Preconditions | Test environment running; Patient account asha.rao@test.local exists and is active, not locked. |
| Test data | Valid: asha.rao@test.local / Test@1234. Invalid: same email / Wrong@999. Staff self-registration body with "role": "DOCTOR". |
| Steps | 1. Send POST /api/v1/auth/login with the valid email and password. 2. Decode the returned JWT and read the role and exp claims. 3. Send the same request with the wrong password. 4. Send POST /api/v1/auth/register with "role": "DOCTOR" in the body. |
| Expected result | • Step 1: HTTP 200 with an accessToken. • Step 2: role = PATIENT; exp − iat = 1800 s. • Step 3: HTTP 401 UNAUTHENTICATED; the message does not say whether the email or the password was wrong. • Step 4: the account is created as PATIENT or the request is rejected with 403; no Doctor account is created. |
| Actual result |  |
| Status | Not run |

### TC-AUTH-02 – Patient is blocked from admin endpoints

| Field | Content |
| --- | --- |
| TC ID | TC-AUTH-02 |
| Title | Patient is blocked from admin endpoints |
| Requirement(s) | HAP-F-002, HAP-SR-004 |
| Type | Security |
| Preconditions | Patient and Admin test accounts exist; both can log in. |
| Test data | Patient JWT, Admin JWT. Endpoints: GET /api/v1/admin/dashboard, POST /api/v1/admin/users, GET /api/v1/admin/reports/appointments.csv. |
| Steps | 1. Log in as the Patient and call each admin endpoint with the Patient JWT. 2. Log in as the Admin and call the same endpoints. 3. Log in to the web UI as the Patient and check the menu. |
| Expected result | • Step 1: every call returns 403 FORBIDDEN; no data in the body. • Step 2: every call returns 200 (or 201). • Step 3: no Admin menu items are visible to the Patient. |
| Actual result |  |
| Status | Not run |

### TC-NOT-01 – Booking confirmation and 24-hour reminder are sent

| Field | Content |
| --- | --- |
| TC ID | TC-NOT-01 |
| Title | Booking confirmation and 24-hour reminder are sent |
| Requirement(s) | HAP-F-050 |
| Type | Functional |
| Preconditions | MailHog running as the SMTP server; Patient has a valid email; a doctor has FREE slots tomorrow; scheduler running. |
| Test data | Patient asha.rao@test.local; slot tomorrow 10:00 with Dr. K. Menon (test doctor). |
| Steps | 1. Book the 10:00 slot tomorrow as the Patient and note the time. 2. Open MailHog and the Patient’s in-app notifications. 3. Set the test clock (or wait) to 24 hours before the slot start and let the reminder job run. 4. Check MailHog again. |
| Expected result | • Step 2: a confirmation email and an in-app notification exist within 60 s of booking, with doctor, date and time; no diagnosis or prescription text. • Step 4: one reminder email is received between 23 h 55 min and 24 h 05 min before the slot start; no duplicate reminder. |
| Actual result |  |
| Status | Not run |

### TC-PAT-01 – Register patient, generate MRN, edit own profile

| Field | Content |
| --- | --- |
| TC ID | TC-PAT-01 |
| Title | Register patient, generate MRN, edit own profile |
| Requirement(s) | HAP-F-010, HAP-F-011 |
| Type | Functional |
| Preconditions | Receptionist and Patient test accounts exist. |
| Test data | New patient: Ravi Kumar, DOB 1990-05-14, Male, mobile 9876500001. Invalid: same body without dateOfBirth. New phone 9876500002. |
| Steps | 1. As Receptionist, POST /api/v1/patients with the valid body. 2. Repeat with dateOfBirth missing. 3. Log in as the new patient and PATCH /api/v1/patients/me with the new phone. 4. As the patient, try to change mrn and dateOfBirth. |
| Expected result | • Step 1: 201 with an MRN matching HAP-P-\d{6}. • Step 2: 422 VALIDATION_ERROR naming dateOfBirth; no record created. • Step 3: 200; the new phone is returned by GET /patients/me. • Step 4: 403; MRN and DOB unchanged. |
| Actual result |  |
| Status | Not run |

### TC-DOC-01 – Availability generates slots; leave blocks them

| Field | Content |
| --- | --- |
| TC ID | TC-DOC-01 |
| Title | Availability generates slots; leave blocks them |
| Requirement(s) | HAP-F-021, HAP-F-022 |
| Type | Functional |
| Preconditions | Doctor account with slot duration 15 min and no availability; one Patient account. |
| Test data | Availability: Monday 09:00–12:00. Leave: next Monday. Patient booked at 09:30 next Monday before leave is marked. |
| Steps | 1. As the Doctor, save Monday 09:00–12:00 availability. 2. Call GET /api/v1/slots?doctorId=&date=<next Monday>. 3. As the Patient, book 09:30 next Monday. 4. As the Doctor, mark next Monday as leave. 5. Call the slot search again and check the patient’s notifications. |
| Expected result | • Step 2: exactly 12 FREE slots, 09:00 to 11:45 in 15-minute steps. • Step 5: no FREE slots for that date; remaining slots are BLOCKED; the booked patient has a leave notification within 60 s; the 09:30 appointment is still BOOKED and listed for rescheduling. |
| Actual result |  |
| Status | Not run |

### TC-SEC-01 – Passwords are bcrypt hashes; lockout after 5 failures

| Field | Content |
| --- | --- |
| TC ID | TC-SEC-01 |
| Title | Passwords are bcrypt hashes; lockout after 5 failures |
| Requirement(s) | HAP-SR-001, HAP-SR-005 |
| Type | Security |
| Preconditions | Test user lock.test@test.local / Test@1234, not locked; read access to the test database. |
| Test data | Wrong password Bad@0000 × 5, then correct password. |
| Steps | 1. Query SELECT password_hash FROM users WHERE email = 'lock.test@test.local'. 2. Search application logs for the string Test@1234. 3. Log in 5 times with the wrong password. 4. Log in a 6th time with the correct password. 5. Advance the clock by 15 minutes and log in with the correct password. |
| Expected result | • Step 1: value starts with $2b$12$ and is 60 characters long. • Step 2: no match. • Steps 3–4: attempts 1–5 return 401; attempt 6 returns 423 ACCOUNT_LOCKED. • Step 5: 200 with a token; failed-login counter reset to 0. |
| Actual result |  |
| Status | Not run |

### TC-SEC-02 – Expired or forged tokens rejected; no access to other patients’ data

| Field | Content |
| --- | --- |
| TC ID | TC-SEC-02 |
| Title | Expired or forged tokens rejected; no access to other patients’ data |
| Requirement(s) | HAP-SR-002, HAP-SR-004 |
| Type | Security |
| Preconditions | Patients A (HAP-P-000101) and B (HAP-P-000102) exist, each with one prescription. |
| Test data | Patient A JWT; same JWT 31 minutes later; JWT with payload changed to role ADMIN and original signature; JWT signed with a wrong key. |
| Steps | 1. As A, GET /api/v1/patients/<A id>/records. 2. As A, GET /api/v1/patients/<B id>/records and GET /api/v1/prescriptions/<B prescription id>. 3. Repeat step 1 with the token after 31 minutes. 4. Repeat step 1 with the modified-payload token and with the wrong-key token. |
| Expected result | • Step 1: 200 with A’s data. • Step 2: 403 for both; no B data in the body. • Step 3: 401 TOKEN_EXPIRED. • Step 4: 401 UNAUTHENTICATED for both tokens. |
| Actual result |  |
| Status | Not run |

### TC-APT-01 – Search free slots and book an appointment

| Field | Content |
| --- | --- |
| TC ID | TC-APT-01 |
| Title | Search free slots and book an appointment |
| Requirement(s) | HAP-F-030, HAP-F-031 |
| Type | Functional |
| Preconditions | Dr. K. Menon (Cardiology) has FREE slots on the test date; Patient account exists. |
| Test data | Specialization Cardiology; date = today + 3 days; slot 10:15; reason Chest pain on exertion. |
| Steps | 1. As the Patient, search doctors with specialization Cardiology. 2. Request free slots for Dr. Menon on the test date. 3. Book the 10:15 slot with the reason. 4. As Dr. Menon, open the daily schedule for that date. |
| Expected result | • Step 1: only active cardiologists listed. • Step 2: FREE slots only, in time order; no BOOKED, BLOCKED or past slots. • Step 3: 201 with status BOOKED; the slot is no longer in the free list. • Step 4: the appointment appears within 5 s with the patient’s name and reason. |
| Actual result |  |
| Status | Not run |

### TC-APT-02 – Double booking and patient overlap are prevented

| Field | Content |
| --- | --- |
| TC ID | TC-APT-02 |
| Title | Double booking and patient overlap are prevented |
| Requirement(s) | HAP-F-032 |
| Type | Functional |
| Preconditions | One FREE slot S (10:00–10:15) for Dr. Menon; 20 different Patient accounts; Patient P1 already BOOKED at 10:00 the same day with Dr. Shah. |
| Test data | 20 Patient JWTs; slot S; a script that sends 20 POST /api/v1/appointments requests at the same moment. |
| Steps | 1. Send the 20 concurrent booking requests for slot S. 2. Count the response codes. 3. Query active appointments for slot S in the database. 4. As P1, try to book a different doctor’s slot at 10:00 the same day. |
| Expected result | • Step 2: exactly 1 × 201 and 19 × 409 SLOT_TAKEN. • Step 3: exactly one row with status BOOKED for slot S. • Step 4: 409 PATIENT_OVERLAP; no appointment created. |
| Actual result |  |
| Status | Not run |

### TC-APT-03 – Reschedule/cancel window and status transitions

| Field | Content |
| --- | --- |
| TC ID | TC-APT-03 |
| Title | Reschedule/cancel window and status transitions |
| Requirement(s) | HAP-F-033, HAP-F-034 |
| Type | Functional |
| Preconditions | Patient has appointment A1 starting in 3 h and appointment A2 starting in 1 h 50 min; Receptionist account. |
| Test data | A1, A2; free slot S2 tomorrow. |
| Steps | 1. As the Patient, cancel A1. 2. Search slots for A1’s doctor and time. 3. As the Patient, cancel A2. 4. As the Receptionist, check in a third appointment A3 (BOOKED, today). 5. Try to change A3 from CHECKED_IN to BOOKED, and a COMPLETED appointment back to BOOKED. 6. Leave appointment A4 un-checked-in until 31 minutes after its slot end. |
| Expected result | • Step 1: 200, status CANCELLED. • Step 2: A1’s old slot is FREE. • Step 3: 409 CHANGE_WINDOW_CLOSED; A2 still BOOKED. • Step 4: 200, status CHECKED_IN. • Step 5: 409 INVALID_STATUS_TRANSITION for both. • Step 6: A4 status is NO_SHOW. |
| Actual result |  |
| Status | Not run |

### TC-PERF-01 – Load and response-time test

| Field | Content |
| --- | --- |
| TC ID | TC-PERF-01 |
| Title | Load and response-time test |
| Requirement(s) | HAP-NF-001, HAP-NF-002 |
| Type | Performance |
| Preconditions | Test environment matching production size; database seeded with 500 doctors, 10,000 patients and 50,000 appointments; Locust installed. |
| Test data | Locust script: 40% slot search, 20% booking, 20% list appointments, 10% login, 10% chart view; 200 users; ramp-up 2 min; duration 10 min. |
| Steps | 1. Start the Locust run with 200 concurrent users. 2. Record p95 response time per endpoint and the error rate. 3. Run 1,000 GET /api/v1/slots requests for random doctors and dates and record p95. |
| Expected result | • Step 2: overall p95 ≤ 2 s; error rate < 1%. • Step 3: slot search p95 ≤ 1 s. • No double bookings in the database after the run. |
| Actual result |  |
| Status | Not run |

### TC-MR-01 – Consultation saved, appointment completed, edits versioned

| Field | Content |
| --- | --- |
| TC ID | TC-MR-01 |
| Title | Consultation saved, appointment completed, edits versioned |
| Requirement(s) | HAP-F-041, HAP-F-044 |
| Type | Functional |
| Preconditions | Appointment A10 with Dr. Menon is CHECKED_IN; appointment A11 is BOOKED. |
| Test data | Consultation: symptoms Fever, headache; vitals bp 120/80, pulse 88, tempC 38.4, weightKg 61; diagnosis Viral fever. Edit: diagnosis Dengue fever, changeReason Lab report positive. |
| Steps | 1. As Dr. Menon, POST /api/v1/appointments/A10/consultation with the data. 2. Check A10’s status. 3. PUT /api/v1/consultations/{id} with the edit. 4. GET the consultation with ?include=versions. 5. Try the POST for A11. 6. Try DELETE /api/v1/consultations/{id}. |
| Expected result | • Step 1: 201, version 1. • Step 2: COMPLETED. • Step 3: 200, version 2. • Step 4: version 2 shown by default; version 1 listed with author and timestamp and its original diagnosis. • Step 5: 409 APPOINTMENT_NOT_CHECKED_IN. • Step 6: 404 or 405 (no delete endpoint); record unchanged. |
| Actual result |  |
| Status | Not run |

### TC-MR-02 – Prescription issued; patient views it read-only and downloads PDF

| Field | Content |
| --- | --- |
| TC ID | TC-MR-02 |
| Title | Prescription issued; patient views it read-only and downloads PDF |
| Requirement(s) | HAP-F-042, HAP-F-043 |
| Type | Functional |
| Preconditions | Appointment A10 COMPLETED with a consultation; its patient (Asha Rao) can log in. |
| Test data | Items: Paracetamol 650 mg / 1 tablet / 3 times a day / 5 days / after food; Cetirizine 10 mg / 1 tablet / at night / 3 days. Invalid item without durationDays. |
| Steps | 1. As Dr. Menon, POST /api/v1/appointments/A10/prescriptions with the two items. 2. Repeat with the invalid item. 3. As the patient, list own prescriptions and open the new one. 4. Download GET /api/v1/prescriptions/{id}/pdf. 5. As the patient, try PUT or DELETE on the prescription. |
| Expected result | • Step 1: 201 with 2 items. • Step 2: 422 VALIDATION_ERROR naming durationDays. • Step 3: the prescription is listed with both items. • Step 4: a PDF is returned in ≤ 3 s showing clinic, doctor, MRN, date and both items. • Step 5: 403; prescription unchanged. |
| Actual result |  |
| Status | Not run |

### TC-MR-03 – Doctor without care relationship is denied and the attempt is logged

| Field | Content |
| --- | --- |
| TC ID | TC-MR-03 |
| Title | Doctor without care relationship is denied and the attempt is logged |
| Requirement(s) | HAP-F-040, HAP-SR-004, HAP-SR-007 |
| Type | Security |
| Preconditions | Patient P5 has appointments only with Dr. Menon. Dr. Shah has never seen P5. Read access to audit_log. |
| Test data | Dr. Menon JWT, Dr. Shah JWT, P5’s patient ID. |
| Steps | 1. As Dr. Menon, GET /api/v1/patients/P5/records. 2. As Dr. Shah, GET /api/v1/patients/P5/records. 3. Query audit_log for P5 in the test window. 4. Try to UPDATE or DELETE an audit row using the application’s database user. |
| Expected result | • Step 1: 200 with P5’s chart. • Step 2: 403 NO_CARE_RELATIONSHIP; no patient data in the body. • Step 3: one READ entry for Dr. Menon and one DENIED entry for Dr. Shah, each with user ID, role, record ID, timestamp and IP. • Step 4: permission denied by the database. |
| Actual result |  |
| Status | Not run |